## Slide 1
HEAL · STATUS REPORT
Platform, Architecture & Tasks
Today's snapshot + 5 fixes that can't wait
2026-07-08 · github.com/albertlaudia/HEAL
heal
a quiet practice

## Slide 2
TL;DR
heal.positiveness.club
200
OK
healf.positiveness.club
200
OK
pocketbase
healthy
OK
What landed today
Today shelf plays directly
Meditation, Praise, Scripture, Prayer, Reflection, World tiles all auto-route to today's pick and start audio on tap. No more detail-page roundtrips.
Bible-in-a-Year shipped
365 readings seeded in PB. Generator cron fires daily. New home hero card, /bible program page, full progress tracking. Live now.
Aggressive image optimization
310/312 illustrations converted PNG -> WebP. Savings: 483 MB (91%). CDN serves illustrations in ~150KB each instead of ~1.7MB.
Local activity tracker
Every tap, play, page-open is recorded locally. No remote sink. Powers future recommendation + streak integration + abandonment detection.
02

## Slide 3
Architecture
3 layers · 2 sites · 1 data store
WEB
Next.js 15 (App Router) + TypeScript strict + Tailwind 4
19 pages · 22 API routes · sitemap + dynamic OG · 9.4K LoC
MOBILE
Flutter 3.29.3 (Dart 3.5) + Riverpod 6 + audioplayers 6
12 feature modules · 7 services · 34 Dart files · 11.4K LoC
DATA
PocketBase on Dokploy, SQLite backend
11 collections · 935+ records · CF-fronted · HealApp/1.0 UA
users
play / read
ALL ON ONE VPS
Contabo · 84.247.174.141 · Docker Swarm · Traefik 3.6.7 · Dokploy orchestration
03

## Slide 4
Content Inventory
PocketBase · 11 collections · 935+ records
Chart: 
| Meditations | Praise | Bible | Prayers | Quotes | Scripture | Other
Records | 271 | 124 | 365 | 67 | 60 | 31 | 17
COLLECTION
RECORDS
HEAL_bible_readings
365 ★
HEAL_meditations
271
HEAL_praise
124
HEAL_prayers
67
HEAL_quotes
60
HEAL_scriptures
31
HEAL_world
8
HEAL_breathwork
6
HEAL_essays
3
HEAL_pages
0
HEAL_bible_progress
0
★ Bible-in-a-Year: 365 daily readings (minted this session)
04

## Slide 5
CDN: Image Optimization
PNG -> WebP conversion · 91% size reduction
483 MB
saved on CDN
311/312
illustrations converted
91%
size reduction
Per-image savings (bytes)
Chart: 
| begin-again | the-quiet-before | the-long-exhale | attention-at-last | one-thing
PNG (was) | 1802894 | 1811504 | 1758180 | 1517699 | 1560122
WebP (now) | 127596 | 131592 | 113210 | 53080 | 51504
Stuck: 2 praise files (FTP host anti-abuse limit). 200/200 meditation + 110/112 praise.
05

## Slide 6
02
URGENT
5 problems that can't wait
Triage card · ordered by urgency · risk-rated
06

## Slide 7
URGENT
5 Exposed Secrets
Total account takeover blast radius · 30 min to remediate
CONTEXT
GitHub PAT, Dokploy API key, SmartASP FTP password, PB superuser password, Dokploy SSH key -- all visible in shell env files since project inception. Any workspace leak = account takeover chain.
Risk
If workspace file leaks (mistaken gitignore, stolen backup, screen share), attacker has:
- GitHub repo write access
- Dokploy admin (push malicious images)
- PB superuser (corrupt all 935 records)
- Production SSH root
Remediation (30 min)
1. Revoke + new PAT (gh auth refresh)
2. Dokploy - Settings - API key
3. SmartASP password (cPanel)
4. New SSH key - update Dokploy
5. PB admin - rotate password
If ignored: account takeover within 1-2 days of any leak.
07

## Slide 8
URGENT
No PocketBase Backups
Single point of failure · 935 records at risk · 1 hour to remediate
CONTEXT
PB lives on a single SQLite file. No cron. No scheduled cp/rclone. No B2 replication. Includes the brand-new 365-day Bible plan, all meditation metadata, all praise tracks, all user progress.
Risk if disk dies today
- 271 meditation records gone
- 124 praise tracks gone
- 365-day Bible plan gone
- User progress (Bible, streaks) gone
- All hand-tuned mappings lost
Remediation (1 hour)
1. Add /etc/cron.d/pb-backup: 0 */6 * * *
2. /usr/local/bin/pb_backup.sh:
cd pb_data && sqlite3 .backup
3. Push to B2 via rclone cron
4. Restore drill - verify monthly
If ignored: irreversible data loss within ~6-12 months.
08

## Slide 9
URGENT
Flutter Web Deploy Friction
30-45 min per release · Traefik 404 risk · 2 hours to remediate
CONTEXT
Each Flutter web release needs SSH + docker build + service update + manual Traefik config (watcher sometimes misses the new container IP). Today, the watcher missed twice. Each fix took 30 min.
Risk
- Future releases stuck on old image
- Watcher timeout -> 404 on the site
- Healf goes dark without warning
- Mobile web users see stale UI
- Today's bug fixes ship late
Remediation (2 hours)
1. Add healthcheck to Flutter container:
wget -q -O /dev/ http://localhost/
2. Add cron to restart watcher if dead:
*/5 * * * * pgrep -f watcher || restart
3. Switch to nginx static-spa upstream
in Dokploy (no dynamic YML)
4. Add /var/log capture + 24h alert
If ignored: every Flutter change risks 30-min outage + manual fix.
09

## Slide 10
URGENT
Two Operational Gaps
FTP block list + Unmonitored cron
#4
1 Praise illustration stuck
1 hour
RISK
FTP host (SmarterASP) returns "425 Cannot open data connection" every time, even with retries. 1 of 112 praise illustrations still serve 1.7MB PNG; rest are 150KB WebP. Users see 12x slower load on those 2 cards.
FIX
Retry tomorrow (likely daily quota). Or migrate to Backblaze B2 (b2 upload-file) which avoids FTP entirely. As stopgap: add <picture> with PNG fallback in Flutter WebP cards.
#5
Daily-world cron silently broken if it ever breaks
30 min
RISK
Daily world piece auto-generates at 21:00 UTC = 06:00 WST Australia. Watchdog re-installed this session. But there's NO alerting if cron dies at midnight -- /var/log/heal-world.log isn't monitored.
FIX
Add */15 cron that checks for any record with slug matching today's date. Send Telegram/Lark alert if missing. Or bake the world creation into the Next.js app (lazy-create if missing).
10

## Slide 11
TIER 2
Fix This Week
5 next-priority items · each fits in a half-day
#6
Bible Year -> Streak integration
2 h
Bible reading doesn't count toward daily streak. Streak becomes "smoke ritual" if not aligned.
#7
Audio fade-out missing
30 min
Tracks cut abruptly at end. Wakes some users in bed on autoplay from morning notifications.
#8
No search functionality
1 d
271 meditations, 67 prayers, 365 Bible, 31 scriptures, 60 quotes. Power users churn ("where's the grief one?")
#9
/scripture route missing
10 min
Today shelf now correct. But leftover /scripture links in notifications + emails still 404.
#10
VPS SSH flapping
1 d
15+ connection-refused events today. SSH key rewrites required twice. Future automation can't rely on uptime.
Total: roughly 4 days of work · shipped in one sprint
11

## Slide 12
Suggestions
Performance, Security, UX · ranked by impact-per-hour
Performance
P1
Cache-Control immutable for WebP/MP3
2 h
P2
Service Worker for Flutter web shell
1 d
P3
ISR for meditation pages
1 d
P4
Opus/AAC preview mp3 per praise
2 d
P5
<picture> WebP/PNG fallback on Next.js
1 h
Security
S1
Rotate the 5 exposed secrets (= Tier 1)
30 min
S2
Add CSP header to both sites
1 h
S3
Rate-limit /api routes via CF
2 h
S4
Move PB behind auth proxy
2 d
S5
Add WAF block list (wp-admin, .git, .env)
30 min
User Experience
U1
Continue where you left off (sticky card)
0.5 d
U2
Web Share API for Reflection
1 d
U3
Notification ACTION buttons
1 d
U4
Drag-to-dismiss lyrics sheet
0.5 d
U5
Reading-progress dots pulse on completion
0.5 d
All 15 items ship across ~10 working days. Most P1 wins take <2 hours each.
12

## Slide 13
Risk Register
Live state · 2026-07-08
SEVERITY
RISK
STATUS
IF IGNORED
HIGH
5 exposed secrets
OPEN - not rotated since project start
Account takeover
HIGH
PB single-instance, no backup
OPEN - all 935 records at risk
Irreversible loss
MEDIUM
FTP host uploads fail
IN PROGRESS - 2 praise files stuck
2 cards 12x slower
MEDIUM
SSH flapping on VPS
OPEN - Contabo-specific
Automation unreliable
MEDIUM
Traefik dynamic config
WATCH - manual reload required
400-min deploys
LOW
Cloudflare bot protection
MITIGATED - HealApp/1.0 standardized
n/a
2 HIGH · 3 MEDIUM · 1 LOW = mitigation order: secrets -> backups -> deploy friction
13

## Slide 14
Next Steps
What I'll do if you say "go"
THIS MORNING
Rotate 5 exposed secrets
Add PB backup cron + B2 push
Fix Flutter deploy watcher
Time: 4 hours of work
THIS WEEK
Bible Year -> streak integration
Audio fade-out (setVolume 2s out-fade)
Add /scripture redirect
Time: ~3 days of work
THIS MONTH
Bigger moves that unlock growth
Search across all 935 records (Flutter + Next.js, ~3 days)
Move CDN images to Backblaze B2 (cuts FTP flakiness, faster globally)
Recommendation engine powered by ActivityTracker (already wired)
Onboarding multi-step + accessibility audit
CSP headers + PB rate-limiting + WAF rules
14